Group 7 Meeting Minutes

Date of Meeting – 14/02/2018

Time of Meeting – 11:00

Attendees – George Heath-Collins, Katie Millar, Brad Pablo, George Croucher

Postmortem of previous week’s work:

What went well –

Artwork was good. Some promising concepts.

What went badly –

Bug in the code, and not all group work was completed on time. Jira time was not logged. Not many emails sent.

What can be done to improve this week –

Start work earlier in the week, so if issues arrise, they can be fixed. Remember to log work time. Respond to emails, even if only acknowledging.

Overall Aim of the Week’s Sprint –

Add art to functioning prototype and get all game screens working.

Tasks for the Current Week:  
Tasks have been delegated on Jira.

Meetings Planned:

Friday afternoon.