Group 7 Meeting Minutes

Date of Meeting – 05/03/2018

Time of Meeting – 12:55

Attendees – George Heath-Collins, Brad Pablo, George Croucher

Postmortem of previous week’s work:

What went well –

Artwork went well, and character portraits as well as UI was created.

What went badly –

There were far too many uncompleted tasks. Communication was poor regarding this. Any issues could have been solved if they were mentioned sooner.

What can be done to improve this week –

Communication. Actually jamming in the labs in order to measure work load evenly and progress effectively.

Overall Aim of the Week’s Sprint –

Have a solid Alpha build that is almost feature complete. Implementing feedback gathered from others.

Tasks for the Current Week:  
Task estimated length to be included in brackets after the task e.g. (8h)

Check Jira.